ASSIGNMENT # 4

Milestones - CSC 240

Yesusera Hailu

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone: | Description: | Planned  Completion: | Actual  Completion: |
| 1 | Design, implement and test the new Set class | 11/30/2015 | 12/2/2015 |
| 2 | Design, implement and test new retrieveObject method | 11/30/2015 | 12/2/2015 |
| 3 | Modify the removeAnOvject method | 11/29/2015 | 12/2/2015 |
| 4 | Modify Donor class equals and to String method | 11/30/2015 | 12/1/2015 |
| 5 | Modify logic accordingly | 11/30/2015 | 12/1/2015 |
| 6 | Design, implement, and test the new equals and toString methods | 12/1/2015 | 12/1/2015 |
| 7 | Remove exception classes handling and throwing | 12/1/2015 | 12/1/2015 |
| 8 | Design, implement, and menu choices | 12/1/2015 | 12/1/2015 |
| 9 | Design, implement, test various cases for menu | 12/1/2015 | 12/2/2015 |
| 10 | Provide user feedback | 12/1/2015 | 12/1/2015 |